# Woza La v2 — Sprint Plan

## Sprint Overview

Sprint Name: Woza La v2 — Full Build
Duration: 10-15 working days
Goal: Ship a working app that takes multi-source client data (CIPC, SARS, Sage, Xero, Excel) and exports a valid 86-column DataGrows masterfile with full operator control over deduplication, merging, and validation
Team: 1 developer (Claude Code) + 1 product owner (Simz)
Definition of Success: Operator can complete full pipeline (import → review → export) without developer help, producing a valid .xlsx accepted by DataGrows’ import tool

## Day-by-Day Breakdown

### Days 1-2: Foundation & Infrastructure

Goal: Set up database, core validators, and utilities.

- ☐ Run DB Migration

  - Execute supabase/schema.sql against Supabase project

  - Create all tables: firms, sessions, uploads, raw_records, mapped_records, clusters, cluster_members, edits, firm_staff, export_versions

  - Enable RLS on all tables

  - Create indexes: pg_trgm on sessions.firm_name, B-tree on foreign keys

  - Test connection with sample SELECT

- ☐ Update normalizer/index.ts

  - Add ID recovery: detect 12-digit SA ID, prepend zero → 13-digit

  - Add CIPC format recovery: “201812345607” → “2018/123456/07”

  - Date normalization: detect dd/mm/yyyy, mm/dd/yyyy, yyyy-mm-dd → standardize to dd/mm/yyyy

  - Entity type normalization: “Pty”, “Pty Ltd”, “PTY LIMITED” → “Pty Ltd”

  - Phone cleaning: remove non-digits, prefix +27 if starts with 0

  - Email splitting: “john@example.com; jane@example.com” → array

  - Boolean parsing: “Y”, “Yes”, “1”, “true” → true; “N”, “No”, “0”, “false” → false

  - Month parsing: “January”, “Jan”, “Januari” (AF) → 1 (diacritic-insensitive)

- ☐ Create validator/id-validator.ts ✅ DONE in design phase

  - SA ID validation: 13 digits, Luhn checksum, pre-1900 birth dates allowed

  - SA ID recovery: auto-prepend zero if 12 digits

  - CIPC validation: “YYYY/XXXXXX/YY” regex, year 1900-2100

  - Tax number validation: exactly 10 digits

  - VAT number validation: exactly 10 digits, starts with 4

  - Export: functions validateSaId(), validateCipc(), validateTaxNumber(), validateVatNumber()

- ☐ Create normalizer/file-validator.ts ✅ DONE in design phase

  - Encoding detection: UTF-8, Windows-1252 (via chardet or iconv-lite)

  - File size validation: max 50MB

  - File extension validation: .xlsx, .csv, .xls, .xlsm only

  - Row count validation: max 10,000 rows

  - Export: function validateUpload(file) → {valid: boolean, encoding: string, error?: string}

- ☐ Update parsers/mapping-heuristics.ts ✅ DONE in design phase

  - 3-pass algorithm: exact → synonym → substring

  - English headers: “Client Name”, “Entity Type”, “Registration Number”, “Tax Number”, etc.

  - Afrikaans headers: “Kliënt Naam”, “Entiteit Tipe”, “Registrasie Nommer”, “Belastingnommer”, “BTW Nommer”, “Belastingjaar”

  - Diacritic stripping: remove accents before matching (normalize(‘NFD’))

  - Confidence scoring: exact=1.0, synonym=0.9, substring=0.7

  - Output: {[columnName]: {mapped_to: fieldName, confidence: number}}

- ☐ Create rules/engine.ts ✅ DONE in design phase

  - Load rules from rules/rules.json

  - Implement rule evaluator: evaluate condition, apply action

  - Sticky reverts: detect manual edits, preserve them on re-run

  - Only fill empty: don’t overwrite non-null fields unless rule has override: true

  - Batch processing: process all clusters in single pass

  - Export: function applyRules(clusters, rules) → modified clusters

- ☐ Create merger/conflict-detector.ts ✅ DONE in design phase

  - Detect conflicts when incrementally importing new files into existing session

  - Track: old_value, new_value, source conflict

  - Resolve with: keep_manual (preserve operator edit), accept_source (use new source hierarchy)

  - Export: function detectConflicts(existingCluster, newRecord) → conflicts array

- ☐ Create schema/template-version.ts ✅ DONE in design phase

  - Load template file, compute SHA256 hash

  - Store hash in session metadata

  - On export, verify template hash matches — warn if mismatch

  - Export: getTemplateVersion() → {hash: string, version: string, fields: 86}

- ☐ Verify Build

- npm run typecheck
npm run build
# Expect 0 errors, 0 warnings

Verification: Open Supabase dashboard, confirm all tables exist and RLS enabled. Run npm run build successfully.

### Days 3-4: Data Pipeline Core

Goal: Implement dedup, merge, validation, export engine.

- ☐ Update matcher/index.ts ✅ DONE in design phase

  - Implement dedup(mappedRecords) function:

    - Group by primary key (Registration Number, ID Number, Trust Deed)

    - Create clusters for exact matches

    - Return: clusters[], pendingNameMatches[]

  - Implement name similarity matching (Levenshtein ≥ 0.85)

  - Implement applyNameMatches(sessionId, approvedMatches, rejectedMatches) — finalize dedup

  - Do NOT auto-merge name matches — only collect suggestions

- ☐ Update merger/index.ts (already correct in design)

  - Implement mergeCluster(cluster) function:

    - Apply source hierarchy: CIPC > SARS > Sage > Xero > Excel

    - Per field, select first non-empty from highest-priority source

    - Record conflicts in cluster.merged.conflicts

    - Return: merged 86-field record

  - Export: function mergeAllClusters(clusters) → updated clusters

- ☐ Update validator/index.ts ✅ DONE in design phase

  - Implement validation levels:

    - Hard-required: Name, Entity Type, Relationship

    - Conditional: Company must have (Registration Number OR Tax Number)

    - Format: SA ID Luhn, CIPC regex, Tax/VAT digits

  - Per cluster, return: {errors: [], warnings: [], valid: boolean}

  - Export: function validateCluster(cluster) → validation result

- ☐ Update exporter/index.ts ✅ DONE in design phase

  - Implement ExcelJS export:

    - Load /public/datagrows_canonical_template.xlsx

    - Write cluster data to rows 3+

    - Preserve x14 dropdown validations

    - Filter archived records

    - Return: buffer (or stream)

  - Export: async function exportToExcel(clusters, template) → Uint8Array

- ☐ Update api/export/[sessionId]/route.ts ✅ DONE in design phase

  - GET endpoint: generate and stream .xlsx

  - Verify session ownership

  - Call exporter, create export_versions record

  - Stream download with correct headers

  - Support ?version=N query to fetch prior export

- ☐ Create api/pipeline/[sessionId]/route.ts (optional, for future SSE)

  - POST endpoint for server-side pipeline processing

  - Accept stage param: normalize, dedup, merge, validate

  - Return SSE stream with progress events

  - Stub for now; can be enhanced post-launch

- ☐ Full Pipeline Test

  - Create test fixture: 3 CSV files (Sage, CIPC, SARS)

  - Upload → auto-map → dedup → merge → validate → export

  - Verify output .xlsx has all records, correct field order

  - Check that dropdowns are preserved

Verification: Run pipeline integration test. Export should be valid .xlsx with 86 columns.

### Days 5-7: UI Components

Goal: Build all React components for 3-step pipeline.

- ☐ Create ImportStep.tsx

  - Drag-and-drop file upload with visual feedback

  - Auto-detect source (hint from filename: “Sage”, “CIPC”, etc.)

  - Source pills: [CIPC] [SARS] [Sage] [Xero] [Excel] [Employees]

  - File cards showing: name, rows, detected encoding, detected columns

  - “Staff Names” textarea input for fuzzy matching names

  - [Upload Complete] button → call backend, create uploads table entries

- ☐ Create MappingConfirmation.tsx

  - Display per-file: detected columns, auto-mapped field, confidence %

  - Dropdown selector for each column: [86 field options] | [Skip]

  - Edit mapping in place with visual feedback

  - [Confirm Mappings] button → verify no unmapped columns, set mappings_confirmed=true

- ☐ Create DedupConfirmation.tsx ✅ DONE in design phase

  - Display all name-based match suggestions (Levenshtein ≥ 0.85)

  - Per suggestion: show both names, sources, [Merge] [Keep Separate] [Invalid] buttons

  - On action, update UI, call applyNameMatches

  - [Confirm Deduplication] button → set dedup_confirmed=true

- ☐ Create StaffMatching.tsx

  - Fuzzy match input staff names against firm_staff list

  - Show: input name, matched name(s), confidence %

  - Can confirm matches or skip

  - Used in ReviewStep for “Authorised User” name matching

- ☐ Update ReviewStep.tsx

  - Display all 86 fields (grouped by category) for all clusters (virtual scroll)

  - Conflict indicators: dot on field if source conflict detected

  - Click conflict dot → show ConflictPopover

  - Inline editing: click field → input/select → validate → save

  - Bulk actions: multi-select clusters, set field value for all

  - Skip clusters: toggle archived=true with reason (optional)

  - Auto-fill tags: fields with auto-filled values show “auto” tag, rules-filled show “rules” tag

- ☐ Create BulkActionBar.tsx

  - Multi-select checkbox for each cluster (sticky on scroll)

  - Action buttons: [Set Field] [Archive] [Unarchive] [Validate]

  - On [Set Field], modal opens → select field + value → apply to all selected

  - Toast feedback: “Updated 12 records”

- ☐ Create ConflictPopover.tsx

  - Modal or popover showing: field name, all source values (CIPC, SARS, Sage, etc.)

  - Current merged value (chosen by hierarchy)

  - Radio buttons or dropdown to override → select different source value

  - [Apply] button saves edit, increments conflicts resolved counter

- ☐ Create SidebarNav.tsx

  - Breadcrumb: Import → Mapping → Dedup → Review → Export

  - Step indicators: current step highlighted, previous steps checked

  - Buttons for each step (disabled if dependencies not met)

  - Back/Next navigation

- ☐ Create SidebarClients.tsx

  - List of all clusters with virtual scroll (500+ items)

  - Per cluster: name, entity type, source badges (CIPC, SARS, Sage)

  - Status indicator: validation errors (red), warnings (yellow), valid (green)

  - Filter: by status, by source, search by name

  - Click cluster → scroll ReviewStep to that cluster

- ☐ Create DropZone.tsx

  - Reusable drag-and-drop component

  - Visual feedback: highlight on drag-over

  - Show: “Drop files here or click to browse”

  - Accept: .xlsx, .csv, .xls, .xlsm

  - Return: file + source type (from ImportStep context)

Verification: All components render without errors. Cypress/Playwright e2e test for basic flow: upload → map → export.

### Days 8-9: Pages & Full Integration

Goal: Wire all components together, test full flow.

- ☐ Rewrite sessions/[id]/page.tsx

  - Main layout: sidebar (nav + clients) + main content (step component)

  - Fetch session data on load

  - Render current step based on session.status

  - Session header: firm name, operator, last updated

  - Session locking: subscribe to Realtime presence, show “X is editing” warning

  - Handle navigation: step buttons update session status

  - Error boundary + error toast for failed API calls

- ☐ Update Home Page (page.tsx)

  - Sessions list: firm name, status, operator, last updated

  - Status badges: [Importing] [Reviewing] [Exported] [Archived]

  - [New Session] button → modal to create firm + session

  - Filter: by firm, by status

  - Click session → navigate to /sessions/[id]

- ☐ Create Session Modal

  - Form: firm name (autocomplete, search existing or create new), operator (select current user)

  - [Create] button → POST /api/sessions → redirect to new session

- ☐ Update ExportStep.tsx

  - Export button: POST /api/export/[sessionId] → download .xlsx

  - Version history table: version #, exported by, exported at, client count, [Download] button

  - Warning: if clusters have unsaved edits or validation errors, warn before export

  - Success toast: “Exported 450 clients”

- ☐ Session Locking (Realtime)

  - On session page load: subscribe to Realtime presence for session_id

  - Broadcast current user: {user: operator, timestamp: now}

  - Show warning if another operator is editing

  - Release lock on page unload or 30-min timeout

- ☐ Wire Components

  - ImportStep → upload files → create uploads, raw_records → navigate to Mapping

  - MappingConfirmation → confirm mappings → create mapped_records, clusters → navigate to Dedup

  - DedupConfirmation → apply dedup → finalize clusters → navigate to Review

  - ReviewStep → manual edits → create edits records → navigate to Export

  - ExportStep → export → download .xlsx

- ☐ Error Handling

  - API errors: show toast with error message, log to console

  - Validation errors: show inline errors on ReviewStep

  - File upload errors: encoding, size, format → show friendly message

  - Prevent navigation away if unsaved edits (beforeunload)

- ☐ End-to-End Flow Test

  - Upload 3 files (Sage, CIPC, SARS) → map → dedup → review (check conflicts display) → export

  - Verify: .xlsx has correct columns, row order, dropdown validations preserved

Verification: Full flow test passes. Operator can start new session, complete pipeline, download .xlsx.

### Days 10-11: Testing & Quality Assurance

Goal: Comprehensive unit + integration testing, edge cases.

- ☐ Unit Tests

  - normalizer/index.ts: dates (dd/mm/yyyy, mm/dd/yyyy, yyyy-mm-dd), entity types, registration numbers, emails, phones, booleans, months

  - validator/id-validator.ts: SA ID (valid 13-digit, invalid checksum, 12-digit recovery, pre-1900), CIPC (valid, format recovery, invalid year), Tax (10 digits), VAT (10 digits starting with 4)

  - normalizer/file-validator.ts: encoding detection (UTF-8, Windows-1252), file size limits, extension validation

  - parsers/mapping-heuristics.ts: exact match, synonym match, substring match, Afrikaans headers, diacritic stripping

  - matcher/index.ts: primary key matching, name similarity (≥0.85), pending matches not auto-merged

  - merger/index.ts: hierarchy winners, conflict recording

  - validator/index.ts: hard-required checks, conditional checks, format validation

  - exporter/index.ts: 86-field assertion, column order, archived filtering

- ☐ Integration Tests

  - Full pipeline: 3 source files (Sage CSV, CIPC CSV, SARS Excel) → parse → map → dedup → merge → validate → export → verify .xlsx

  - Verify output: correct columns, correct row order, correct merged values (source hierarchy)

  - Edge case: duplicate registration number → auto-merged into 1 cluster

  - Edge case: name-based match suggestion → operator confirms → merged

- ☐ Edge Case Tests

  - SA ID: 12-digit “000123456789” → auto-prepend zero → “0000123456789” (13 digits, validate Luhn)

  - SA ID: pre-1900 birth date (1800-01-01) → valid (for very old entities)

  - CIPC: unformatted “201812345607” → formatted “2018/123456/07”

  - CIPC: invalid year “9999/123456/07” → validation error

  - Afrikaans headers: “Kliënt Naam” → matches “Client Name”, “Belastingnommer” → matches “Tax Number”

  - Windows-1252 encoding: CSV with accented chars (é, ö, ü) → detect, parse correctly

  - Password-protected Excel file → show error message “Cannot read password-protected files”

  - Empty file or headers-only → show warning, allow skip

  - 500+ client export → ensure dropdown validations preserved, performance acceptable

  - Incremental import: upload file 1 → export v1 → upload file 2 → detect conflicts → preserve manual edits

- ☐ Performance Tests

  - Parse 10MB CSV in browser (SheetJS) → should complete in <5 sec

  - Export 500 clients server-side (ExcelJS) → should complete in <10 sec

  - Virtual scrolling: 500+ clients in sidebar → smooth scrolling, <16ms per frame

  - Supabase query: fetch 1000+ raw_records → <2 sec

- ☐ Manual Testing

  - Real firm data (with consent): 3 files, 50-100 clients → full flow

  - Test with actual Sage, CIPC, SARS file formats (if available)

  - Verify merged output looks correct to accountant/operator

Verification: All tests passing. npm run test shows 0 failures. Manual test completes successfully.

### Days 12-13: QA, Polish & Launch

Goal: Final sign-off, deployment, launch.

- ☐ Operator UAT

  - Simz (product owner) tests full flow with test data

  - Sign-off: “Ready to launch”

  - Document any last-minute issues, fix critical ones

- ☐ Export Validation

  - Export sample dataset from Woza La

  - Import into DataGrows system

  - Verify: all 86 columns present, no import errors, data integrity maintained

- ☐ Responsive CSS / Polish

  - Test on tablet (iPad 768px) and mobile (iPhone 375px)

  - Fix layout issues in sidebar, buttons, modals

  - Ensure dropdowns and virtual scroll work on mobile (or disable for mobile)

  - Dark mode (optional, default to light)

- ☐ Supabase Setup (Production)

  - Run migration on Supabase production project

  - Create RLS policies for auth users

  - Create service role for export operations

  - Test connection from Vercel

- ☐ Vercel Deployment

  - Connect GitHub repo to Vercel

  - Set environment variables: SUPABASE_URL, SUPABASE_ANON_KEY, SUPABASE_SERVICE_KEY

  - Deploy to preview, then production

  - Test deployed app: upload → export → download

- ☐ Supabase Storage Bucket (if needed for large exports)

  - Create bucket: “woza-la-exports” (private)

  - Set RLS policy: users can only download their own exports

  - Update exporter to write to bucket, generate signed URL

- ☐ Error Monitoring (optional, Sentry)

  - Set up Sentry project

  - Add SDK to Next.js app

  - Monitor errors in production

- ☐ Backup Strategy

  - Confirm Supabase automated backups are enabled

  - Document recovery procedure

- ☐ Training / Documentation for Clerks

  - 1-page quick start: how to upload files, map columns, review dedup, export

  - Screenshot walkthroughs

  - FAQ: common errors and solutions

- ☐ Go-Live

  - Announce to firm clerks

  - Share app URL, login credentials

  - Monitor first few sessions for issues

  - Be on standby for support

Verification: Deployed app works end-to-end. Exports are valid. Operator UAT signed off.

## Items Already Completed (Design Phase)

These are marked with ✅ because they were completed during the design/architecture phase:

- ✅ validator/id-validator.ts — SA ID Luhn, CIPC regex, Tax/VAT validation

- ✅ normalizer/file-validator.ts — Encoding detection, file size/extension validation

- ✅ parsers/mapping-heuristics.ts — 3-pass mapping with Afrikaans support

- ✅ rules/engine.ts — Declarative rule engine with sticky reverts

- ✅ merger/conflict-detector.ts — Conflict detection for incremental imports

- ✅ schema/template-version.ts — Template versioning

- ✅ matcher/index.ts — Dedup confirmation gate (partially; refinements in Day 3)

- ✅ validator/index.ts — SA-specific validation (partially; refinements in Day 3)

- ✅ exporter/index.ts — ExcelJS export with assertions (partially; refinements in Day 3)

- ✅ DedupConfirmation.tsx — Dedup review component

- ✅ api/export/[sessionId]/route.ts — Export API with versioning

For these items, Days 1-4 focus on refinement, integration, and verification rather than full from-scratch implementation.

## Definition of Done

A feature is done when:

- Code Quality

  - tsc --noEmit passes with 0 errors, 0 warnings

  - npm run build succeeds

  - Code follows TypeScript strict mode (no any types)

  - Comments explain complex logic

- Testing

  - Unit tests written and passing (if applicable)

  - Integration test covers happy path

  - Edge cases tested (SA ID, CIPC, Afrikaans, etc.)

- Functionality

  - Feature works as specified in TECHNICAL_ARCHITECTURE.md

  - Error handling is robust (try-catch, validation, user feedback)

  - Performance is acceptable (parsing <5s, export <10s)

- UI/UX

  - Component renders without console errors

  - Responsive on desktop, tablet, mobile

  - Loading states, error toasts, success feedback

  - Keyboard navigation (tab, enter, escape)

- Data Integrity

  - All data persisted to Supabase correctly

  - RLS policies enforced

  - Audit trail (edits table) complete

  - No data loss on pipeline stages

- Documentation

  - Code comments for complex functions

  - API routes documented in TECHNICAL_ARCHITECTURE.md

  - Test cases documented in TESTING_AND_LAUNCH.md

## Risk Mitigations

| Risk | Mitigation |
| --- | --- |
| Encoding detection fails on unusual files | Test with real Sage/CIPC/SARS files early (Day 2); fallback to UTF-8 |
| SA ID Luhn validation too strict (pre-1900 dates) | Allow IDs with birth dates 1800-2100; document limits |
| Name matching (Levenshtein) causes false positives | Threshold 0.85 empirically chosen; manual review gate catches errors |
| ExcelJS doesn’t preserve x14 dropdowns | Test template file immediately (Day 3); if needed, post-process XML |
| Session locking prevents legitimate edits | Lock expires after 30 min; operator can force unlock if needed |
| Performance degrades with 500+ clients | Virtual scroll for sidebar; server-side validation; profile/optimize if needed |
| Vercel cold start delays export | Use streaming response; test with real data |

## Communication Cadence

- Daily Standup: 15 min, async Slack updates (progress, blockers)

- Weekly Sync: 30 min, discuss sprint progress, adjust plan if needed

- UAT: Dedicated session near end of sprint with product owner

## Sprint Success Criteria

- ☐ All 20 failure modes addressed (from design doc)

- ☐ Operator can complete full flow without developer help

- ☐ Export produces valid .xlsx accepted by DataGrows

- ☐ tsc --noEmit && npm run build pass with 0 errors

- ☐ 90%+ test coverage for critical modules (normalizer, validator, exporter)

- ☐ Deployed to Vercel and tested in production

- ☐ Operator UAT signed off

## Post-Sprint Roadmap

After v2 launch, consider:

- SSE Progress Updates: Implement api/pipeline/[sessionId]/route.ts for real-time progress bars on long operations

- Batch Import: Allow uploading ZIP file with multiple source files, auto-process all

- Template Management: UI to upload custom templates, versioning with checksum validation

- Audit Reports: Download full edit history (who changed what, when)

- Scheduled Exports: Set up recurring exports on a schedule (weekly, monthly)

- API Integration: Expose Woza La as API for DataGrows internal tools